Time-Table for Letters of Endorsement for Project Identification Form and for Formal Endorsement of the Strategic Action Programme

| 3rd Policy Advisory Committee Review | 22nd February 2013 |
| --- | --- |
| Final Draft of SAP following 3rd PAC | 1st March 2013 |
| Two weeks for Countries to endorse the final Draft (suitable for submission to their Ministers) and confirm to PCUs (SWIOFP and ASCLME) | 15th March (All final comments back to Project Secretariats) |
| Endorsement (signature) by Ministries | 20th March onwards (countries will seek endorsements) |
| Draft Project Identification Form (for GEF funding) circulated to countries | 11th March 2013 |
| Letter of endorsement in support of PIF (operational GEF focal point) by countries (before submitting PIF) | 10th April latest |
| PIF – funding Proposal submitted by UNDP to GEF | 17th April 2013 |
| All SAP Endorsements should be received by UNDP by early June 2013 so that a SAP Implementation Project Document can be submitted this year for endorsement & funding by GEF. | 1st June 2013 |

Please Note: There are two processes to follow in this timetable:

- Agreement on the contents of a Project Identification Form (PIF) requesting further funding from GEF. This MUST be accompanied by Letters of Endorsement from each participating country’s GEF Operational Focal Point stating that they support this PIF proposal and that it is in line with their national commitments. This process is in red text above.

- Endorsement of the Strategic Action Programme at the Ministerial level. Once a PIF has been submitted and technically approved it can be submitted to the GEF Council in June for adoption into the GEF Work Programme. However, ALL countries would have to have signed/endorsed the SAP at ministerial level by June for the GEF CEO to adopt this into the Work Programme. If this does not happen then the countries will have to wait for the next GEF funding cycle which realistically could take until end of 2014. This process is in blue text above.