Tonga Project Regional Reporting Indicators RSC 3

| Indicator | Target | Baseline | Progress | Basis for Progress Assessment |
| --- | --- | --- | --- | --- |
| 1 National Strategy in Place | - Strategy in place by mid 2012 | None required |  |  |
| 2 Discrete Budget Line for IWRM | - Budget line in place by mid-2013 | None required |  |  |
| 3 National budget allocated to IWRM and WUE | - 20% increase in Budget | - Statement of 2009 budget allocated to IWRM and WUE |  |  |
| 4 Best IWRM and WUE approaches defined | - Approach defined | None required |  |  |
| 5 Best approaches to IWRM and WUE mainstreamed into national and regional planning frameworks | - National Strategy incorporates defined approach | None required |  |  |
| 7 Reduction in sewage pollution across Vava’u (10,000 ha) | - 25% reduction in nutrients across Vava’u Island | - Island area - Number of households |  |  |
| 8 Reduction in water leakage losses in Vava’u | - 40% reduction in water leakage from system in Vava’u supplying 5,000 people | - Supply volume - Leakage - Population serviced - Pressures associated with leakage |  |  |
| 9 Population with access to safe water supply | - 30% increase in access to safe water supplies in Neiafu (1,500 people) | - Island area - Number of households in Neiafu - Number of households on Vava’u |  |  |
| 10 Population with access to improved sanitation | - 90% increase in Neiafu residents with access to improved sanitation (4,500 people) | - Island area - Number of households in Neiafu - Number of households on Vava’u |  |  |
| 14 Lessons learned incorporated into other project(s) and/or Regulations | - Replication demonstrated by end of project | - Initial project documents if written prior to GEF IWRM project - Regulations or Codes prior to project commencement |  |  |
| 15 Replication strategy developed and implemented to mainstream lessons learned | - Replication demonstrated by end of project | - Policies, Regulations or Codes prior to project commencement |  |  |
| 16 National IWRM indicator framework embedded in formal national reporting |  | None required |  |  |
| 17 National staff across institutions with IWRM knowledge and experience | - Increase | - Survey of staff IWRM knowledge and experience - Review of staff IWRM training and experience records - Training surveys - Review of IWRM training and job requirements at project commencement |  |  |
| 18 Proportion of community engaged in water related issues | - 30% increases in attendance at awareness raising activities - 30% increase in active engagement activities | - Attendance at awareness raising activities and at activities with active engagement |  |  |
| 19 Sectoral engagement in formal multilateral communication on water issues | - Increased engagement | - Sectors represented in formal meetings prior to project commencement |  |  |
| 22 Nitrogen pollution discharged to groundwater in Neiafu | - 20% reduction in nitrogen discharged to groundwater [Equates to 80% Neiafu residents with access to septic pump-out (4,500 people)] | - Island area - Number of households in Neiafu - Number of households on Vava’u |  |  |
| 28 National indicator framework implemented | - Indicators incorporated into national reporting | None required |  |  |
| 29 Project design and PM&E plan implemented | - Project and PM&E plan implemented by August 2011 - Consultation report | None required |  |  |
| 30 National adoption of PM&E approaches implemented | - Implemented by July 2012 | None required |  |  |
| 31 Country staff trained in monitoring and PM&E | - Training assessment report | None required |  |  |
| 33 National IWRM communication plan framework implemented | - Implemented by July 2012 | None required |  |  |
| 34 Multi-sectoral APEX body in place | - Implemented by July 2010 | None required |  |  |