Cook Islands Project Regional Reporting Indicators

| Indicator | Target | Means of Verification | Baseline |
| --- | --- | --- | --- |
| 1 National Strategy in Place Developed through EU IWRM contract 2 Discrete Budget Line for IWRM Anticipated to be achieved through National Policy development, due mid-2012 3 National budget allocated to IWRM and WUE | - Strategy in place by mid 2012 - Budget line in place by mid-2013 - 20% increase in Budget | - Endorsement by Minister - Cook Islands 2013/4 Budget (1 April 2013) - Budgets 2009/10 and 2013/4 | - None required - None required - Statement of 2009/10 budget allocated to IWRM and WUE |
| 4 Best IWRM and WUE approaches defined Developed through EU IWRM project 5 Best approaches to IWRM and WUE mainstreamed into national and regional planning frameworks Should be completed as part of national strategy development by mid-2012 | - Approach defined - National Strategy incorporates defined approach | - Endorsement by APEX body - Audit by: - Independent consultant - Peer review - PCU audit | - None required - None required |
| 6 Increase in land protected and/or rehabilitated over the catchment Groundwater and/or surface water catchments may be declared reserves. Unlikely that significant revegetation will occur associated with the project |  | - Reserves declared by Cabinet (Cabinet minutes) | - Catchment area - Reserves declared by Cabinet / Minister at 1 January 2009 - Catchment forestry and native vegetation coverage as at 1 January 2009 or as close as practical in time (if there is likely to be significant revegetation associated with the project) |
| 7 Reduction in sewage pollution in Muri Community Will need to be assessed at a household level as pilot and partner projects unlikely to deliver sufficient reduction over project lifetime Note that if work undertaken by MoH with hotels in parallel with project, reduction may be achieved | - 35% reduction in nutrients and organic loads at a household level from household trials | - Monitoring report endorsed by Steering Committee (Steering Committee minutes) | - Catchment area - Number of households - Groundwater monitoring adjacent to pilot sites - Study to determine sources of pollutants into Muri Lagoon to apportion sources |
| 12 Revised Legislation protecting surface water quality Currently plans include Policy implementation. Need to clarify any legislative reviews/revision | - Legislation enacted by Parliament by mid-2013 | - Parliamentary record | - Legislation and Regulations relating to surface water quality |
| 14 Lessons learned incorporated into other project(s) and/or Regulations Likely to be delivered through the NZAid and/or EU Muri projects with uptake of the learnings from the household sanitation. Links need to be clearly identified to support audit. Alternatively, outcomes from demonstration pilot may be incorporated into national or island-based regulations or Codes | - Replication demonstrated by end of project | - Technical lesson replication report endorsed by RTAG or independent auditor | - Initial project documents if written prior to GEF IWRM project - Regulations or Codes prior to project commencement |
| 15 Replication strategy developed and implemented to mainstream lessons learned Replication strategy will need to reflect the roles and responsibilities in mainstreaming the lessons learned | - Replication demonstrated by end of project | - Replication report endorsed by RTAG or independent auditor | - Policies, Regulations or Codes prior to project commencement |
| 16 National IWRM indicator framework embedded in formal national reporting |  | - Endorsement by Minister | - None required |
| 17 National staff across institutions with IWRM knowledge and experience Target is to show an increase in staff knowledge and experience, or by proxy through training and work roles | - Increase | - National capacity report | - Survey of staff IWRM knowledge and experience - Review of staff IWRM training and experience records - Training surveys - Review of IWRM training and job requirements |
| 18 Proportion of community engaged in water related issues Measure attendance at awareness raising activities and at activities with active engagement | - 30% increases in attendance at awareness raising activities - 30% increase in active engagement activities | - Engagement report endorsed by Steering Committee | - Attendance at awareness raising activities and at activities with active engagement |
| 19 Sectoral engagement in formal multilateral communication on water issues | - Increased engagement | - Review of formal meetings endorsed by Steering Committee | - Sectors represented in formal meetings prior to project commencement |
| 22 Nitrogen pollution discharged to groundwater and Muri Lagoon Piggery waste pollution to lagoon should be eliminated in catchment through initiatives to move piggeries from adjacent to creeks and install bunding. Reduction in sewage pollution is likely to be limited to a household level as pilot and partner projects unlikely to deliver sufficient reduction whole site during project lifetime Note that if work undertaken by MoH with hotels in parallel with project, reduction may be achieved | - 90% reduction in nitrogen discharged to the lagoon from piggeries - 35% reduction in nitrogen loads at a household level from household trials | - Monitoring report endorsed by Steering Committee (Steering Committee minutes) | - Catchment area - Number of households - Groundwater monitoring adjacent to pilot sites - Study to determine sources of pollutants into Muri Lagoon to apportion sources |
| 26 Wastewater discharge from demonstration sites meet national effluent standards Discharge meets Public Health (Sewage) Regulations 2008 or revised regulations | - Regulations met | - Audit of demonstration system performance against national effluent standards endorsed by Steering Committee | - None required |
| 28 National indicator framework implemented | - Indicators incorporated into national reporting | - Endorsement by Cabinet (Cabinet Minutes) | - None required |
| 30 National adoption of PM&E approaches implemented Incorporating MSC and reflection and learning techniques | - Implemented by July 2012 | - Endorsement by APEX body (APEX body minutes) | - None required |
| 31 Country staff trained in monitoring and PM&E Based on a needs assessment. Relies on undertaking a assessment against national monitoring needs | - Training assessment report | - Report endorsed by Steering Committee | - None required |
| 33 National IWRM communication plan framework implemented | - Implemented by July 2012 | - Endorsement by Minister | - None required |
| 34 Multi-sectoral APEX body in place | - Implemented by July 2010 | - Endorsement by Minister or Cabinet | - None required |