Fiji Project Regional Reporting Indicators

| Indicator | Target | Means of Verification | Baseline |
| --- | --- | --- | --- |
| 1 National Strategy in Place Developed through Junior Professional 2 Discrete Budget Line for IWRM Anticipated to be achieved through National Policy development, due mid-2012 3 National budget allocated to IWRM and WUE | - Strategy in place by mid 2012 - Budget line in place by 1 Jan 2013 - 20% increase in Budget | - Endorsement by Cabinet - Fiji Islands 2013 Budget (1 January 2013) - Budgets 2009 and 2013 | - None required - None required - Statement of 2009 budget allocated to IWRM and WUE |
| 4 Best IWRM and WUE approaches defined for each country Developed through EU IWRM project 5 Best approaches to IWRM and WUE mainstreamed into national and regional planning frameworks Should be completed as part of national strategy development by mid-2012 | - Approach defined - National Strategy incorporates defined approach | - Endorsement by APEX body - Audit by: - Independent consultant - Peer review - PCU audit | - None required - None required |
| 11 Nadi Basin Integrated Flood Management Plan (45,000 ha) Plan to incorporate early flood warning system to provide at least one hour warning and process for incorporating floodplains into planning regulations | - Plan endorsed by Cabinet | - Cabinet minutes | - Catchment area |
| 14 Lessons learned incorporated into other project(s), catchment flood management plans and/or Regulations Likely to be delivered through the other catchment flood planning strategies such as the Ba, Sigatoka, Navua and Rewa Rivers. Lessons that may be incorporated include communications, flood modelling and early warning systems. Alternatively, outcomes from demonstration pilot may be incorporated into national or catchment-based regulations or Codes | - Replication demonstrated by end of project | - Technical lesson replication report endorsed by RTAG or independent auditor | - Initial project documents if written prior to GEF IWRM project - Regulations or Codes prior to project commencement - Status of flood management / EWS approaches in other catchments prior to applying project lessons |
| 15 Replication strategy developed and implemented to mainstream lessons learned Replication strategy will need to reflect the roles and responsibilities in mainstreaming the lessons learned | - Replication demonstrated by end of project | - Replication report endorsed by RTAG or independent auditor | - Policies, Regulations or Codes prior to project commencement |
| 16 National IWRM indicator framework embedded in formal national reporting |  | - Endorsement by Minister | - None required |
| 17 National staff across institutions with IWRM knowledge and experience Target is to show an increase in staff knowledge and experience, or by proxy through training and work roles | - National capacity report | - Survey of staff IWRM knowledge and experience - Review of staff IWRM training and experience records - Training surveys - Review of IWRM training and job requirements |  |
| 18 Proportion of community engaged in water related issues Measure attendance at awareness raising activities and at activities with active engagement | - 30% increases in attendance at awareness raising activities - 30% increase in active engagement activities | - Engagement report endorsed by Steering Committee | - Attendance at awareness raising activities and at activities with active engagement |
| 19 Sectoral engagement in formal multilateral communication on water issues | - Increased engagement | - Review of formal meetings endorsed by Steering Committee | - Sectors represented in formal meetings prior to project commencement |
| 21 Sustainable forest & land management practices established and trialled with landowners | - Sustainable forestry site to be established in Nadi Basin upper catchment | - Completion report endorsed by Steering Committee - Development of guidelines; codes; best practice manual; etc | - Review of site practices prior to commissioning trial |
| 24 Nadi Basin Catchment Committee Established | - Committee Established - Budget allocated | - Endorsement by Minister or legislation passed or similar - National Budget | - None required |
| 28 National indicator framework implemented | - Indicators incorporated into national reporting | - Endorsement by Cabinet (Cabinet Minutes) | - None required |
| 29 Project design and PM&E plan implemented | - Project and PM&E plan implemented by August 2011 - Consultation report | - Endorsed by Project Steering Committee | - None required |
| 30 National adoption of PM&E approaches implemented Incorporating MSC and reflection and learning techniques | - Implemented by July 2012 | - Endorsement by APEX body (APEX body minutes) | - None required |
| 31 Country staff trained in monitoring and PM&E Based on a needs assessment. Relies on undertaking a assessment against national monitoring needs | - Training assessment report | - Report endorsed by Steering Committee | - None required |
| 33 National IWRM communication plan framework implemented | - Implemented by July 2012 | - Endorsement by Minister | - None required |
| 34 Multi-sectoral APEX body in place | - Implemented by July 2010 | - Endorsement by Minister or Cabinet | - None required |