Niue Project Regional Reporting Indicators

| Indicator | Target | Means of Verification | Baseline |
| --- | --- | --- | --- |
| - National Strategy in Place Developed through EU IWRM Policy contract - Discrete Budget Line for IWRM Anticipated to be achieved through National Policy development, due mid-2012 - National budget allocated to IWRM and WUE | - Strategy in place by mid 2012 - Budget line in place by mid-2013 - 20% increase in Budget | - Endorsement by Cabinet - Niue 2013 Budget (1 April 2013) - Budgets 2009 and 2013 | - None required - None required - Statement of 2009 budget allocated to IWRM and WUE |
| - Best IWRM and WUE approaches defined for each country Developed through EU IWRM project - Best approaches to IWRM and WUE mainstreamed into national and regional planning frameworks Should be completed as part of national strategy development by mid-2012 | - Approach defined - National Strategy incorporates defined approach | - Endorsement by APEX body - Audit by: - Independent consultant - Peer review - PCU audit | - None required - None required |
| 8 Reduction in water leakage loss for Alofi supplies Largely delivered through tank replacement, although metering of Alofi supplies should provide household level improvements | - 40% reduction in water leakage from system supplying 400 people | - Monitoring report endorsed by Steering Committee (Steering Committee minutes) | - Supply volume - Leakage - Population serviced - Pressures associated with leakage |
| 9 Population with access to safe water supply WSP developed as part of co-funding. Delivery of WSP dependent upon project activities being delivered | - 90% of Alofi population (400 people) | - Audit of Niue WSP | - Catchment area - Alofi population - number of households |
| 14 Lessons learned incorporated into other project(s) and/or Regulations Likely to be delivered through the amendments to the Building Code and/or standards for waste, waste oil and/or agrochemicals management. | - Replication demonstrated by end of project | - Technical lesson replication report endorsed by RTAG or independent auditor | - Initial project documents if written prior to GEF IWRM project - Regulations or Codes prior to project commencement |
| 15 Replication strategy developed and implemented to mainstream lessons learned Replication strategy will need to reflect the roles and responsibilities in mainstreaming the lessons learned | - Replication demonstrated by end of project | - Replication report endorsed by RTAG or independent auditor | - Policies, Regulations or Codes prior to project commencement |
| 16 National IWRM indicator framework embedded in formal national reporting |  | - Endorsement by Minister | - None required |
| 17 National staff across institutions with IWRM knowledge and experience Target is to show an increase in staff knowledge and experience, or by proxy through training and work roles |  | - National capacity report | - Survey of staff IWRM knowledge and experience - Review of staff IWRM training and experience records - Training surveys - Review of IWRM training and job requirements |
| 18 Proportion of community engaged in water related issues Measure attendance at awareness raising activities and at activities with active engagement | - 30% increases in attendance at awareness raising activities - 30% increase in active engagement activities | - Engagement report endorsed by Steering Committee | - Attendance at awareness raising activities and at activities with active engagement |
| 19 Sectoral engagement in formal multilateral communication on water issues | - Increased engagement | - Review of formal meetings endorsed by Steering Committee | - Sectors represented in formal meetings prior to project commencement |
| 20 Water Safety Plans for Alofi North and Alofi South (peri-urban) | - Plan implemented | - Endorsement by Minister | - None required |
| 22 Reduction in nitrogen pollution from piggery and sewage wastes in Niue groundwater catchment Rehabilitation of failing septic systems will provide at least a 25% reduction in nitrogen pollution (significantly more if these are associated with irrigation beds) Piggery waste reduction achieved through piggery effluent collection tanks. Nitrogen reduction through proportion of waste collected in effluent collection tanks | - 25% reduction in nitrogen due to sewage pollution - 80% reduction in nitrogen pollution from piggery waste at piggery demonstration sites | - Study Reports endorsed by Steering Committee (Steering Committee minutes) | - Household septic tank survey - Assessment of piggery waste generation from piggery |
| 23 Reduction in drinking water resources pollution discharge to drinking water sources at a national scale Addressing the key risks identified in the project document removes most of the key risks to drinking water supplies; leaving only minor risks. As the nature of these risks varies, a direct 30% is not readily quantifiable; however, addressing risks from waste oil, hospital hazardous wastes, piggeries and agricultural chemicals as outlined in the logframe will almost entirely mitigate risks to drinking water sources. As such it is considered that it would have more than satisfied a 30% reduction criteria. | - 30% reduction Achieved through mitigation of: - waste oil sources - hospital hazardous wastes - piggery waste - agricultural chemicals | - Reports endorsed by Steering Committee (Steering Committee minutes) | - Uncontrolled waste oil disposal sites - Uncontrolled piggery waste sites - Survey of hospital waste practices - Groundwater quality assessment (agricultural chemicals and/or pathogens) |
| 26 Wastewater discharge from demonstration sites meet national effluent standards Need to develop national effluent standards | - Regulations met | - Audit of demonstration system performance against national effluent standards endorsed by Steering Committee | - None required |
| 27 Water supply storage New Storage Tank at Fou, Alofi North | - 20% increase | - Commissioning report endorsed by Steering Committee | - Alofi North water storage capacity |
| 28 National indicator framework implemented | - Indicators incorporated into national reporting | - Endorsement by Cabinet (Cabinet Minutes) | - None required |
| 29 Project design and PM&E plan implemented | - Project and PM&E plan implemented by August 2011 - Consultation report | - Endorsed by Project Steering Committee | - None required |
| 30 National adoption of PM&E approaches implemented Incorporating MSC and reflection and learning techniques | - Implemented by July 2012 | - Endorsement by APEX body (APEX body minutes) | - None required |
| 31 Country staff trained in monitoring and PM&E Based on a needs assessment. Relies on undertaking a assessment against national monitoring needs | - Training assessment report | - Report endorsed by Steering Committee | - None required |
| 33 National IWRM communication plan framework implemented | - Implemented by July 2012 | - Endorsement by Minister | - None required |
| 34 Multi-sectoral APEX body in place | - Implemented by July 2010 | - Endorsement by Minister or Cabinet | - None required |