Palau Project Regional Reporting Indicators

| Indicator | Target | Means of Verification | Baseline |
| --- | --- | --- | --- |
| 1 National Strategy in Place Developed through process initiated in Summit 2 Discrete Budget Line for IWRM Anticipated to be achieved through National Policy development 3 National budget allocated to IWRM and WUE | - Strategy in place by mid 2012 - Budget line in place by mid-2013 - 20% increase in Budget | - Endorsement by Cabinet - Palau 2013 Budget (1 October 2013) - Budgets 2009 and 2013 | - None required - None required - Statement of current budget allocated to IWRM and WUE |
| 4 Best IWRM and WUE approaches defined for each country Developed through EU IWRM project 5 Best approaches to IWRM and WUE mainstreamed into national and regional planning frameworks Should be completed as part of national strategy development by mid-2012 | - Approach defined - National Strategy incorporates defined approach | - Endorsement by APEX body - Audit by: - Independent consultant - Peer review - PCU audit | - None required - None required |
| 6 Increase in land protected and/or rehabilitated over the catchment Surface water catchments may be declared reserves. Some revegetation will occur associated with the project; however unlikely to be on significant scale | - 1,000 ha | - Reserves declared by Cabinet (Cabinet minutes) - Completion report on riparian zone revegetation endorsed by Steering Committee | - Catchment area - Reserves declared by Cabinet / Minister at 1 January 2009 - Catchment forestry and native vegetation coverage as at 1 January 2009 or as close as practical in time |
| 9 Population with access to safe water supply Delivery of WSP dependent upon project activities being delivered | - 90% of Koror with safe drinking water (14,000 people) | - Audit of Koror WSP | - Catchment area - Koror population - number of households |
| 12 Ngerikiil Watershed is legislated/regulated as protected area Currently legislative changes for PES include in Logframe, but not for protection of water quality or legislative link for declaration of Ngerikiil Watershed | - Legislation enacted by Congress by mid-2013 | - Congress record | - Legislation and Regulations relating to surface water quality |
| 14 Lessons learned incorporated into other project(s) and/or Regulations May be delivered through replication of the Payment for Ecosystem Services (PES) the AusAid and/or other projects with uptake of the learnings from the household sanitation. Links need to be clearly identified to support audit. Alternatively, outcomes from demonstration pilot may be incorporated into national or island-based regulations or Codes | - Replication demonstrated by end of project | - Technical lesson replication report endorsed by RTAG or independent auditor | - Initial project documents if written prior to GEF IWRM project - Regulations or Codes prior to project commencement |
| 15 Replication strategy developed and implemented to mainstream lessons learned Replication strategy will need to reflect the roles and responsibilities in mainstreaming the lessons learned | - Replication demonstrated by end of project | - Replication report endorsed by RTAG or independent auditor | - Policies, Regulations or Codes prior to project commencement |
| 16 National IWRM indicator framework embedded in formal national reporting |  | - Endorsement by Minister | - None required |
| 17 National staff across institutions with IWRM knowledge and experience Target is to show an increase in staff knowledge and experience, or by proxy through training and work roles |  | - National capacity report | - Survey of staff IWRM knowledge and experience - Review of staff IWRM training and experience records - Training surveys - Review of IWRM training and job requirements |
| 18 Proportion of community engaged in water related issues Measure attendance at awareness raising activities and at activities with active engagement | - 30% increases in attendance at awareness raising activities - 30% increase in active engagement activities | - Engagement report endorsed by Steering Committee | - Attendance at awareness raising activities and at activities with active engagement |
| 19 Sectoral engagement in formal multilateral communication on water issues | - Increased engagement | - Review of formal meetings endorsed by Steering Committee | - Sectors represented in formal meetings prior to project commencement |
| 20 National Water Safety Plan (peri-urban) | - Plan implemented | - Endorsement by Minister | - None required |
| 21 Sustainable forest & land management practices established and trialled with landowners | - One year trial of pollution reduction initiative at one market garden/livestock area | - Completion report endorsed by Steering Committee - Development of guidelines; codes; best practice manual; etc | - Review of site practices prior to commissioning trial |
| 23 Reduction in pollution sources discharging into Ngerikiil Watershed Activities to address key pollution sources include buffer zones, developing best management practices, managing stormwater drains and a Payment for Ecosystem services (PES) system. Additionally, the source mapping will provide both a baseline and a lever for regulators and operators to improve practices. It may be possible to determine source reduction simply from the original baseline mapping and the subsequent works in the catchment to report on progress. Alternatively, the catchment management plan needs to clearly identify how initiatives will lead to this level (or greater) of source reduction | - 30% reduction in sources discharging into Ngerikiil | - Report on progress endorsed by Steering Committee (Steering Committee minutes) - Ngerikiiil Catchment Water Management Plan endorsed by Minister/Cabinet | - Survey of catchment pollution sources - Potentially water quality monitoring for pathogens |
| 24 Ngerikiil Community Catchment Committee Established | - Committee Established - Budget allocated | - Endorsement by Minister or legislation passed or similar - National Budget | - None required |
| 28 National indicator framework implemented | - Indicators incorporated into national reporting | - Endorsement by Cabinet (Cabinet Minutes) | - None required |
| 29 Project design and PM&E plan implemented | - Project and PM&E plan implemented by August 2011 - Consultation report | - Endorsed by Project Steering Committee | - None required |
| 30 National adoption of PM&E approaches implemented Incorporating MSC and reflection and learning techniques | - Implemented by July 2012 | - Endorsement by APEX body (APEX body minutes) | - None required |
| 31 Country staff trained in monitoring and PM&E Based on a needs assessment. Relies on undertaking a assessment against national monitoring needs | - Training assessment report | - Report endorsed by Steering Committee | - None required |
| 33 National IWRM communication plan framework implemented | - Implemented by July 2012 | - Endorsement by Minister | - None required |
| 34 Multi-sectoral APEX body in place | - Implemented by July 2010 | - Endorsement by Minister or Cabinet | - None required |