Tonga Project Regional Reporting Indicators

| Indicator | Target | Means of Verification | Baseline |
| --- | --- | --- | --- |
| 1 National Legislation in Place Developed through EU IWRM project 2 Discrete Budget Line for IWRM Anticipated to be achieved through Legislation 3 National budget allocated to IWRM and WUE | - Strategy in place by mid 2012 - Budget line in place by mid-2013 - 20% increase | - Endorsement by Cabinet - Tonga Islands 2013 Budget (1 July 2013) - Budgets 2009 and 2013 | - None required - None required - Statement of 2009 budget allocated to IWRM and WUE |
| 4 Best IWRM and WUE approaches defined for each country Developed through EU IWRM project 5 Best approaches to IWRM and WUE mainstreamed into national and regional planning frameworks Should be completed as part of national strategy development by mid-2012 | - Approach defined - National Strategy incorporates defined approach | - Endorsement by APEX body - Audit by: - Independent consultant - Peer review - PCU audit | - None required - None required |
| 7 Reduction in sewage pollution across Vava’u (10,000 ha) Pump-out of septic tanks should reduce nutrient and organic loads by about 25% Assume that this in turn leads to reduction of eutrophication in Refuge Harbour | - 25% reduction in nutrients across Vava’u Island | - Pump-out truck report endorsed by Steering Committee (Steering Committee minutes) | - Island area - Number of households |
| 8 Reduction in water leakage losses in Vava’u Systematic leak identification program in partnership with Tonga Water Board. No funding allocated for infrastructure work – dependent upon co-funding by Tonga Water Board | - 40% reduction in water leakage from system in Vava’u supplying 5,000 people | - Leak reduction report endorsed by Steering Committee (Steering Committee Minutes) | - Supply volume - Leakage - Population serviced - Pressures associated with leakage |
| 9 Population with access to safe water supply Household level WSP being developed and implemented in 30% of District households 10 Population with access to improved sanitation Rehabilitation of septic systems and sludge disposal systems will ensure that systems meet improved requirements | - 30% increase in access to safe water supplies in Neiafu (1,500 people) - 90% increase in Neiafu residents with access to improved sanitation (4,500 people) | - Survey by Town Officers endorsed by Steering Committee - Audit on proportion of houses using the pump-out facilities by end of project | - Island area - Number of households in Neiafu - Number of households on Vava’u |
| 14 Lessons learned incorporated into other project(s) and/or Regulations Likely to be delivered through replication strategy | - Replication demonstrated by end of project | - Technical lesson replication report endorsed by RTAG or independent auditor | - Initial project documents if written prior to GEF IWRM project - Regulations or Codes prior to project commencement |
| 15 Replication strategy developed and implemented to mainstream lessons learned Replication strategy will need to reflect the roles and responsibilities in mainstreaming the lessons learned | - Replication demonstrated by end of project | - Replication report endorsed by RTAG or independent auditor | - Policies, Regulations or Codes prior to project commencement |
| 16 National IWRM indicator framework embedded in formal national reporting |  | - Endorsement by Minister | - None required |
| 17 National staff across institutions with IWRM knowledge and experience Target is to show an increase in staff knowledge and experience, or by proxy through training and work roles | - National capacity report | - Survey of staff IWRM knowledge and experience - Review of staff IWRM training and experience records - Training surveys - Review of IWRM training and job requirements at project commencement |  |
| 18 Proportion of community engaged in water related issues Measure attendance at awareness raising activities and at activities with active engagement | - 30% increases in attendance at awareness raising activities - 30% increase in active engagement activities | - Engagement report endorsed by Steering Committee | - Attendance at awareness raising activities and at activities with active engagement |
| 19 Sectoral engagement in formal multilateral communication on water issues | - Increased engagement | - Review of formal meetings endorsed by Steering Committee | - Sectors represented in formal meetings prior to project commencement |
| 22 Nitrogen pollution discharged to groundwater in Neiafu Rehabilitation of septic systems and sludge disposal systems will reduce nitrogen discharge at a household level by 25% | - 20% reduction in nitrogen discharged to groundwater Equates to 80% Neiafu residents with access to septic pump-out (4,500 people) | - Survey by Town Officers endorsed by Steering Committee (Steering Committee minutes) - Audit on proportion of houses using the pump-out facilities by end of project | - Island area - Number of households in Neiafu - Number of households on Vava’u |
| 28 National indicator framework implemented | - Indicators incorporated into national reporting | - Endorsement by Cabinet (Cabinet Minutes) | - None required |
| 29 Project design and PM&E plan implemented | - Project and PM&E plan implemented by August 2011 - Consultation report | - Endorsed by Project Steering Committee | - None required |
| 30 National adoption of PM&E approaches implemented Incorporating MSC and reflection and learning techniques | - Implemented by July 2012 | - Endorsement by APEX body (APEX body minutes) | - None required |
| 31 Country staff trained in monitoring and PM&E Based on a needs assessment. Relies on undertaking a assessment against national monitoring needs | - Training assessment report | - Report endorsed by Steering Committee | - None required |
| 33 National IWRM communication plan framework implemented | - Implemented by July 2012 | - Endorsement by Minister | - None required |
| 34 Multi-sectoral APEX body in place | - Implemented by July 2010 | - Endorsement by Minister or Cabinet | - None required |