Tuvalu Project Regional Reporting Indicators

| Indicator | Target | Means of Verification | Baseline |
| --- | --- | --- | --- |
| 1 National Strategy in place Developed through Junior Professional 2 Discrete Budget Line for IWRM Anticipated to be achieved through National Policy development, due mid-2012 3 National budget allocated to IWRM and WUE | - Strategy in place by mid 2012 - Budget line in place by mid-2013 - 20% increase | - Endorsement by Cabinet - Tuvalu 2013 Budget (1 January 2013) - Budgets 2009 and 2013 | - None required - None required - Statement of 2009 budget allocated to IWRM and WUE |
| 4..Best IWRM and WUE approaches defined for each country Developed through EU IWRM project 5..Best approaches to IWRM and WUE mainstreamed into national and regional planning frameworks Should be completed as part of national strategy development by mid-2012 | - Approach defined - National Strategy incorporates defined approach | - Endorsement by APEX body - Audit by: - Independent consultant - Peer review - PCU audit | - None required - None required |
| 7 Reduction in sewage pollution across Funafuti (180 ha) Composting toilets should reduce nutrients and organic pollution by over 90% | - 5% reduction in sewage pollution over Funafuti | - Study report endorsed by Steering Committee | - Island area - Number of households |
| 10 Population with access to improved sanitation Installation of composting toilets, supported by co-funded toilets | - 5% of Funafuti residents with access to improved sanitation (250 people) | - Commissioning study endorsed by Steering Committee | - Number of households - Funafuti population |
| 13 Reduction in use of freshwater for sanitation purposes due to composting toilet expansion Requires study to assess the water savings | - 30% reduction in household water use | - Study endorsed by Steering Committee and RTAG | - Average household water use for sanitation prior to installation of composting toilets |
| 14 Lessons learned incorporated into other project(s) and/or Regulations Likely to be delivered through changes to Building Code of Practice and through replication strategy. Options likely to include replication of composting toilets on Outer Islands and incorporation into national Code | - Replication demonstrated by end of project | - Technical lesson replication report endorsed by RTAG or independent auditor | - Initial project documents if written prior to GEF IWRM project - Regulations or Codes prior to project commencement |
| 15 Replication strategy developed and implemented to mainstream lessons learned Replication strategy will need to reflect the roles and responsibilities in mainstreaming the lessons learned | - Replication demonstrated by end of project | - Replication report endorsed by RTAG or independent auditor | - Policies, Regulations or Codes prior to project commencement |
| 16 National IWRM indicator framework embedded in formal national reporting |  | - Endorsement by Minister | - None required |
| 17 National staff across institutions with IWRM knowledge and experience Target is to show an increase in staff knowledge and experience, or by proxy through training and work roles | - National capacity report | - Survey of staff IWRM knowledge and experience - Review of staff IWRM training and experience records - Training surveys - Review of IWRM training and job requirements at project commencement |  |
| 18 Proportion of community engaged in water related issues Measure attendance at awareness raising activities and at activities with active engagement | - 30% increases in attendance at awareness raising activities - 30% increase in active engagement activities | - Engagement report endorsed by Steering Committee | - Attendance at awareness raising activities and at activities with active engagement |
| 19 Sectoral engagement in formal multilateral communication on water issues | - Increased engagement | - Review of formal meetings endorsed by Steering Committee | - Sectors represented in formal meetings prior to project commencement |
| 22 Reduction in sewage pollution across Funafuti Composting toilets should reduce nitrogen pollution discharged to groundwater by over 90% in demonstration households | - 5% reduction in sewage pollution over Funafuti | - Study report endorsed by Steering Committee (Steering Committee minutes) | - Island area - Number of households |
| 25 Community engagement with National Government | - 50% increase | - Review of formal national committees and forums endorsed by Project Steering Committee | - Community representative membership or formal participation in formal national committees or forums prior to project commencement |
| 28 National indicator framework implemented | - Indicators incorporated into national reporting | - Endorsement by Cabinet (Cabinet Minutes) | - None required |
| 29 Project design and PM&E plan implemented | - Project and PM&E plan implemented by August 2011 - Consultation report | - Endorsed by Project Steering Committee | - None required |
| 30 National adoption of PM&E approaches implemented Incorporating MSC and reflection and learning techniques | - Implemented by July 2012 | - Endorsement by APEX body (APEX body minutes) | - None required |
| 31 Country staff trained in monitoring and PM&E Based on a needs assessment. Relies on undertaking a assessment against national monitoring needs | - Training assessment report | - Report endorsed by Steering Committee | - None required |
| 33 National IWRM communication plan framework implemented | - Implemented by July 2012 | - Endorsement by Minister | - None required |
| 34 Multi-sectoral APEX body in place | - Implemented by July 2010 | - Endorsement by Minister or Cabinet | - None required |