Vanuatu Project Regional Reporting Indicators

| Indicator | Target | Means of Verification | Baseline |
| --- | --- | --- | --- |
| 1 National Strategy in Place Developed through Junior Professional 2 Discrete Budget Line for IWRM Anticipated to be achieved through National Strategy 3 National budget allocated to IWRM and WUE | - Strategy in place by mid 2012 - Budget line in place by mid-2013 - 20% increase | - Endorsement by Cabinet - Vanuatu 2013 Budget (1 January 2013) - Budgets 2009 and 2013 | - None required - None required - Statement of 2009 budget allocated to IWRM and WUE |
| 4 Best IWRM and WUE approaches defined for each country Developed through EU IWRM project 5 Best approaches to IWRM and WUE mainstreamed into national and regional planning frameworks Should be completed as part of national strategy development by mid-2012 | - Approach defined - National Strategy incorporates defined approach | - Endorsement by APEX body - Audit by: - Independent consultant - Peer review - PCU audit | - None required - None required |
| 6 Increase in land protected and/or rehabilitated over the catchment Surface water catchments may be declared reserves. Unlikely that significant revegetation will occur associated with the project | - 1,000 ha | - Reserves declared by Cabinet (Cabinet minutes) | - Catchment area - Reserves declared by Cabinet / Minister at 1 January 2009 - Catchment forestry and native vegetation coverage as at 1 January 2009 or as close as practical in time (if there is likely to be significant revegetation associated with the project) |
| 7 Reduction in sewage pollution across Sarakata watershed (30,000 ha) | - 40% reduction in sewage pollution in Sarakata watershed | - Study report endorsed by Steering Committee | - Watershed area - Number of households |
| 9 Population with access to safe water supply Delivery of WSP dependent upon project activities being delivered including relocation of intakes 10 Population with access to improved sanitation Rehabilitation of septic systems and sludge disposal systems will ensure that systems meet improved requirements | - 90% increase in access to safe water supplies in Luganville (13,000 people) - 2% increase in Sarakata watershed residents with access to improved sanitation (20 people) | - Survey by Town Officers endorsed by Steering Committee - Audit on proportion of houses using the pump-out facilities by end of project | - Watershed area - Number of households |
| 11 Sarakata Basin Integrated Flood Management Plan (10,000 ha) Plan to incorporate early flood warning system to provide at least one hour warning and process for incorporating floodplains into planning regulations | - Plan endorsed by Cabinet | - Cabinet minutes | - Catchment area |
| 12 Revised Legislation protecting surface water quality Currently logframe only mentions Gazettal of Water Protection Zones | - Legislation enacted by Parliament | - Parliamentary records | - Legislation and Regulations relating to surface water quality |
| 14 Lessons learned incorporated into other project(s) and/or Regulations Likely to be delivered through implementation of best practice manuals (Output 3.4). Alternatively may also be delivered through replication of technology transfer to other catchments or development of regulations | - Replication demonstrated by end of project | - Technical lesson replication report endorsed by RTAG or independent auditor | - Initial project documents if written prior to GEF IWRM project - Regulations or Codes prior to project commencement |
| 15 Replication strategy developed and implemented to mainstream lessons learned Replication strategy will need to reflect the roles and responsibilities in mainstreaming the lessons learned | - Replication demonstrated by end of project | - Replication report endorsed by RTAG or independent auditor | - Policies, Regulations or Codes prior to project commencement |
| 16 National IWRM indicator framework embedded in formal national reporting |  | - Endorsement by Minister | - None required |
| 17 National staff across institutions with IWRM knowledge and experience Target is to show an increase in staff knowledge and experience, or by proxy through training and work roles |  | - National capacity report | - Survey of staff IWRM knowledge and experience - Review of staff IWRM training and experience records - Training surveys - Review of IWRM training and job requirements at project commencement |
| 18 Proportion of community engaged in water related issues Measure attendance at awareness raising activities and at activities with active engagement | - 30% increases in attendance at awareness raising activities - 30% increase in active engagement activities | - Engagement report endorsed by Steering Committee | - Attendance at awareness raising activities and at activities with active engagement |
| 19 Sectoral engagement in formal multilateral communication on water issues | - Increased engagement | - Review of formal meetings endorsed by Steering Committee | - Sectors represented in formal meetings prior to project commencement |
| 21 Sustainable forest & land management practices established and trialled with landowners | - Establishing 6 demonstration plots in the GTZ Forest Reserve and demonstration plots in 4 communities (Fanafo, Monixhill, Nagar and Mango) | - Completion report endorsed by Steering Committee - Development of guidelines; codes; best practice manual; etc | - Review of site practices prior to commissioning trial |
| 22 Reduction in sewage pollution across Sarakata watershed Installation of composting toilets or other improved sanitation options, either directly through the project, or through associated works will cause a direct reduction in the nitrogen pollution into the surface waters | - 40% reduction in sewage pollution in Sarakata watershed | - Study report endorsed by Steering Committee (Steering Committee minutes) | - Watershed area - Number of households - Survey of existing sanitation systems |
| 23 Reduction in pollution across Sarakata watershed Activities to address key pollution sources include developing best management practices, managing stormwater drains and a Payment for Ecosystem services (PES) system. Additionally, the household survey will provide both a baseline and a lever for regulators and operators to improve practices. It may be possible to determine source reduction simply from the original baseline mapping and the subsequent works in the catchment to report on progress. Alternatively, the Sarakata Watershed Management Plan needs to clearly identify how initiatives will lead to this level (or greater) of source reduction | - 30% reduction in sources discharging into Sarakata watershed | - Report on progress endorsed by Steering Committee (Steering Committee minutes) - Sarakata Watershed Management Plan endorsed by Minister/Cabinet | - Watershed area - Number of households - Survey of existing sanitation systems |
| 24 Sanma Water Advisory Committee Established | - Committee Established - Budget allocated | - Endorsement by Minister or legislation passed or similar - National Budget | - None required |
| 28 National indicator framework implemented | - Indicators incorporated into national reporting | - Endorsement by Cabinet (Cabinet Minutes) | - None required |
| 29 Project design and PM&E plan implemented | - Project and PM&E plan implemented by August 2011 - Consultation report | - Endorsed by Project Steering Committee | - None required |
| 30 National adoption of PM&E approaches implemented Incorporating MSC and reflection and learning techniques | - Implemented by July 2012 | - Endorsement by APEX body (APEX body minutes) | - None required |
| 31 Country staff trained in monitoring and PM&E Based on a needs assessment. Relies on undertaking a assessment against national monitoring needs | - Training assessment report | - Report endorsed by Steering Committee | - None required |
| 33 National IWRM communication plan framework implemented | - Implemented by July 2012 | - Endorsement by Minister | - None required |
| 34 Multi-sectoral APEX body in place | - Implemented by July 2010 | - Endorsement by Minister or Cabinet | - None required |